IMPLEMENTATION FIX PRD

ChatOps Bot v1.0 — Make It Run Right

Fixing real bugs in real files  ·  Not adding new features  ·  College Showcase Ready

| Author | Rituraj Tripathi | Scope | Bug Fixes Only — No New Features |
| --- | --- | --- | --- |
| Target | v1.0 Runnable Prototype | Effort | ~2–3 days of focused work |
| Bugs Found | 15 bugs ¦ 2 Critical · 3 High · 5 Medium · 5 Low | Goal | Bot runs, DB is visible, CI passes, mentor impressed |

# 1. What This PRD Is (And Is Not)

This document is not a feature roadmap. It is a precise, file-by-file fix plan for the existing ChatOps Bot codebase based on the complete analysis report. Every change listed here targets a specific bug, crash, or gap that prevents the current code from running correctly in front of a mentor.

The v2.0 PRD (Slack support, Vault secrets, N-of-M approvals, REST API) is deferred to after third year. This PRD answers one question only:

"What is the minimum work to make v1.0 boot, run all commands correctly, show the database visually, and have a CI that actually tests code?"

| Total Files | Bugs to Fix | Security Issues | Test Coverage | Fixes in this PRD |
| --- | --- | --- | --- | --- |
| 36 source files | 15 bugs (2 crash bot) | 4 vulnerabilities | ~15% (target 85%) | 22 targeted changes |

# 2. Critical Fixes — Bot Crashes Without These

These two bugs cause runtime errors the moment a user runs /deploy. Fix these before anything else.

## FIX-001  ·  Curly Quote Syntax Error  ·  deploy.js line 51

| File | src/commands/deploy.js |
| --- | --- |
| Line | 51 |
| Severity | CRITICAL — SyntaxError crashes the entire bot on startup |
| Problem | A curly/smart quote character (’) is used inside a single-quoted JS string. Node.js throws SyntaxError and the bot refuses to start. |

Before (broken):

content: '🚫 You don’t have permission...'

After (fixed):

content: "🚫 You don't have permission..."

Change the outer quotes to double-quotes so the apostrophe in "don't" is a plain ASCII character, not a Unicode smart quote.

## FIX-002  ·  Undefined Variable ReferenceError  ·  deploy.js line 82

| File | src/commands/deploy.js |
| --- | --- |
| Line | 82 |
| Severity | CRITICAL — ReferenceError: service is not defined |
| Problem | ActiveDeploy.create() uses variable named 'service' but the local variable is called 'serviceName'. Every non-prod deployment throws a ReferenceError mid-execution. |

Before (broken):

await ActiveDeploy.create({ correlationId, service, env, version, userId });

After (fixed):

await ActiveDeploy.create({ correlationId, service: serviceName, env, version, userId });

# 3. High Severity Fixes — Crashes or Security Holes

## FIX-003  ·  Missing slack.js Route — Express Crashes on Startup

| File | src/index.js line 10 |
| --- | --- |
| Severity | HIGH — MODULE_NOT_FOUND error crashes the Express server |
| Problem | index.js imports './routes/slack.js' but that file does not exist. Any mentor who starts the bot via index.js sees an immediate crash. |

Option A — Remove the import (fastest, 1 line change):

// DELETE this line from src/index.js:

const slackRoutes = require('./routes/slack');

// AND delete this line:

app.use('/slack', slackRoutes);

Option B — Create a stub file (looks cleaner):

Create src/routes/slack.js with this content:

const express = require('express');

const router  = express.Router();

router.post('/events', (req, res) => res.json({ ok: true, note: 'Slack support coming in v2.0' }));

module.exports = router;

## FIX-004  ·  No GitHub Webhook Signature Verification  ·  routes/github.js

| File | src/routes/github.js |
| --- | --- |
| Severity | HIGH — Any attacker can forge webhook events and manipulate DB records |
| Problem | The /github/webhook endpoint accepts all POST requests without checking the X-Hub-Signature-256 header that GitHub sends. Anyone can send fake 'workflow completed' events. |

Add this function at the top of src/routes/github.js:

const crypto = require('crypto');

function verifySignature(req, res, next) {

const sig  = req.headers['x-hub-signature-256'];

const secret = process.env.GITHUB_WEBHOOK_SECRET;

if (!secret) return next();  // skip if secret not configured

if (!sig)    return res.status(401).json({ error: 'Missing signature' });

const hmac    = crypto.createHmac('sha256', secret);

const digest  = 'sha256=' + hmac.update(JSON.stringify(req.body)).digest('hex');

if (sig !== digest) return res.status(401).json({ error: 'Invalid signature' });

next();

}

// Then use it on the route:

router.post('/webhook', verifySignature, async (req, res) => { ... });

Add GITHUB_WEBHOOK_SECRET to config/local.env and set it as a GitHub webhook secret in your repo settings.

# 4. Medium Severity Fixes — Features That Don't Work as Advertised

## FIX-005  ·  Winston Logger Not Used Anywhere

| Files | src/lib/logger.js + ALL command files + bot.js |
| --- | --- |
| Problem | logger.js is fully implemented but every other file uses raw console.log(). The README claims 'structured JSON logging for Splunk/ELK' — but it is not wired up. This is the easiest feature to make real. |

In EVERY command file and bot.js — replace the import pattern:

// Remove this (if present):

// const logger = require('../lib/logger');

// Add this at the TOP of each file:

const logger = require('../lib/logger');   // adjust path as needed

// Then replace every console.log() with:

logger.info('Deployment triggered', { service: serviceName, env, userId });

// Replace every console.error() with:

logger.error('GitHub API failed', { error: err.message, service: serviceName });

Priority order: deploy.js first, then rollback.js, then bot.js. Even wiring it in 3 files makes the feature real.

## FIX-006  ·  Prometheus /metrics Endpoint Never Exposed

| Files | src/lib/metrics.js + src/index.js |
| --- | --- |
| Problem | The prom-client register object exists and tracks counters/histograms correctly, but no HTTP route serves the /metrics endpoint. The README and PRD both claim port 9090 is exposed. It is not. |

Add these lines to src/index.js:

const { register } = require('./lib/metrics');

app.get('/metrics', async (req, res) => {

res.set('Content-Type', register.contentType);

res.end(await register.metrics());

});

Now http://localhost:3000/metrics returns real Prometheus output. The README claim becomes true.

## FIX-007  ·  /audit Command Options Missing in Discord

| File | deploy-commands.js |
| --- | --- |
| Problem | The /audit command is registered in Discord with no options. The actual audit.js handler reads options named 'correlation', 'service', and 'limit'. Users see a blank command — they cannot filter by service or set the result limit. |

Find the audit command entry in deploy-commands.js and replace it with:

new SlashCommandBuilder()

.setName('audit')

.setDescription('View deployment audit trail')

.addStringOption(opt =>

opt.setName('service').setDescription('Filter by service name').setRequired(false))

.addStringOption(opt =>

opt.setName('correlation').setDescription('Look up specific correlation ID').setRequired(false))

.addIntegerOption(opt =>

opt.setName('limit').setDescription('Number of records (default 5, max 20)').setRequired(false))

.toJSON()

After this change re-run: node deploy-commands.js to push updated slash commands to Discord.

## FIX-008  ·  Approval Requests Never Expire — Memory Leak

| File | src/bot.js + src/lib/state.js |
| --- | --- |
| Problem | When /deploy to prod is run, an entry is added to the pendingApprovals Map. If no one approves or rejects it, it stays in memory forever. In a long-running bot this grows indefinitely. |

In src/commands/deploy.js (or wherever you set a pending approval), add a timeout:

const APPROVAL_TIMEOUT_MS = 30 * 60 * 1000;  // 30 minutes

// After adding to pendingApprovals:

pendingApprovals.set(correlationId, { ... });

setTimeout(() => {

if (pendingApprovals.has(correlationId)) {

pendingApprovals.delete(correlationId);

logger.warn('Approval request expired', { correlationId });

// Optionally send a Discord message that the request expired

}

}, APPROVAL_TIMEOUT_MS);

## FIX-009  ·  duplicate getUserRole() in Two Files

| Files | src/lib/rbac.js and src/lib/roles.js |
| --- | --- |
| Problem | getUserRole() is defined identically in both files. Any future change must be made in two places or they silently diverge. |

Fix:

- Keep the version in rbac.js (it is the more complete file)

- In roles.js, delete the duplicate getUserRole() definition

- In roles.js, add at the top:  const { getUserRole } = require('./rbac');

- Re-export it:  module.exports = { getUserRole, isAuthorizedForDeploy, hasRole };

This makes roles.js a thin wrapper and rbac.js the single source of truth.

## FIX-010  ·  ping.js — Duplicate Export + Import After Code

| File | src/commands/ping.js |
| --- | --- |
| Problem | File exports both a default command object AND a separate handlePing() function with duplicate logic. Import statements for getUserRole and logAudit appear after the export block. handlePing() calling interaction.reply() after execute() already used deferReply() would throw an error. |

Rewrite ping.js cleanly as:

const { SlashCommandBuilder } = require('discord.js');

const { getUserRole }         = require('../lib/rbac');

const { logCommand }          = require('../lib/commandAudit');

module.exports = {

data: new SlashCommandBuilder()

.setName('ping')

.setDescription('Health check — checks bot and DB status'),

async execute(interaction) {

await interaction.deferReply();

const role = await getUserRole(interaction.user.id);

await logCommand(interaction.user.id, 'ping', 'success', { role });

await interaction.editReply({

content: `🏓 Pong! Bot online. Your role: **${role ?? 'none'}**`,

});

},

};

# 5. Low Severity Fixes — Code Quality

## FIX-011  ·  Remove Dead Code Models

| File | Why It's Dead |
| --- | --- |
| src/models/Deployment.js | Never imported or used anywhere. Replaced by ActiveDeploy.js. Causes confusion about which model to use. |
| src/models/Rbac.js | Designed for Slack with a 'slack_user' field. Real RBAC uses Role.js with Discord user IDs. Two different schemas for same concept. |

Action: Delete both files. Search the whole codebase for any import of these files (there should be none).

## FIX-012  ·  Remove Unused @octokit/rest Dependency

package.json lists @octokit/rest v21.0.2 as a dependency but it is never imported anywhere. The bot uses raw node-fetch calls to the GitHub API instead. Remove it:

npm uninstall @octokit/rest

Reduces node_modules size and removes a misleading entry from package.json.

## FIX-013  ·  addservice.js Nested Duplicate If-Check

| File | src/commands/addservice.js lines 27–31 |
| --- | --- |
| Problem | Two identical nested if (existing) { if (existing) { } } checks. The inner check is always true when reached. Not a crash but looks like a beginner mistake to a mentor reviewing code. |

Before:

if (existing) {

if (existing) {

return interaction.reply({ content: 'Service already exists' });

}

}

After:

if (existing) {

return interaction.reply({ content: 'Service already exists' });

}

# 6. CI/CD — Make It Actually Test Real Code

Currently the CI workflow (.github/workflows/ci.yml) does not run a single real test. It only echoes simulation messages. A mentor who clicks the Actions tab in GitHub will see this immediately.

## FIX-014  ·  ci.yml — Run Real Tests

| File | .github/workflows/ci.yml |
| --- | --- |
| Problem | Steps say: echo 'Unit tests simulated' — no actual test runner is invoked. Coverage threshold is never checked. |

Replace the test steps with:

- name: Install dependencies

run: npm ci

- name: Run tests with coverage

run: npm test -- --coverage

env:

MONGODB_URI: ${{ secrets.MONGODB_URI }}

DISCORD_TOKEN: dummy-token-for-tests

GITHUB_TOKEN: ${{ secrets.GITHUB_TOKEN }}

Also add a coverage threshold to jest.config.js:

module.exports = {

// ... existing config ...

coverageThreshold: {

global: {

branches:   50,   // realistic for current state

functions:  50,

lines:      50,

}

},

collectCoverageFrom: ['src/**/*.js', '!src/models/*.js'],

};

Set threshold at 50% now (achievable). The v2.0 PRD targets 85%. This shows a real CI gate exists.

## FIX-015  ·  Fix Existing Failing Test in rollback.test.js

| File | tests/commands/rollback.test.js |
| --- | --- |
| Problem | String mismatch between the expected message in the test assertion and the actual message in rollback.js. Test fails even though the logic is correct. |

Check the exact string in rollback.js and update the test to match:

// In rollback.test.js find the expect() line like:

expect(interaction.reply).toHaveBeenCalledWith(

expect.objectContaining({ content: expect.stringContaining('No previous deployment') })

);

// Make sure 'No previous deployment' matches EXACTLY what rollback.js sends.

// If rollback.js says 'No successful deployments found', update the test to:

expect.stringContaining('No successful deployments found')

# 7. Database Visibility — Show the Mentor What Is Stored

This is the change that makes the biggest visual impression. Instead of opening MongoDB Compass or explaining schemas verbally, the mentor visits one URL and sees everything.

## FIX-016  ·  Add Live Database Dashboard

| New File | src/routes/dashboard.js (provided separately) |
| --- | --- |
| URL | http://localhost:3000/dashboard |
| Shows | Live stats · All deployments with status · Audit log · Command history · RBAC roles · Registered services · Auto-refreshes every 30s |

Two lines to add to src/index.js:

const dashboard = require('./routes/dashboard');

app.use('/dashboard', dashboard);

The dashboard file has already been generated and provided. Just drop it in src/routes/ and add those two lines.

## FIX-017  ·  Make CommandAudit Store Useful Context

| Files | src/models/CommandAudit.js + src/lib/commandAudit.js |
| --- | --- |
| Problem | CommandAudit currently only stores userId, command, and status. The dashboard cannot show WHAT was deployed — service, env, version are lost. Adding a meta field captures full context. |

Updated CommandAudit model (add the meta field):

const CommandAuditSchema = new mongoose.Schema({

userId:    { type: String, required: true },

command:   { type: String, required: true },

status:    { type: String, enum: ['success','denied','error'], default: 'success' },

meta:      { type: Object, default: {} },   // <-- ADD THIS

timestamp: { type: Date, default: Date.now },

});

Updated logCommand helper (add meta parameter):

async function logCommand(userId, command, status='success', meta={}) {

if (mongoose.connection.readyState !== 1) return;

try {

await CommandAudit.create({ userId, command, status, meta });

} catch(err) {

console.error('[CommandAudit]', err.message);

}

}

Call it in every command with context:

// deploy.js — at end of execute()

await logCommand(interaction.user.id, 'deploy', 'success', {

service: serviceName, env, version, correlationId

});

// addrole.js

await logCommand(interaction.user.id, 'addrole', 'success', {

targetUser: targetId, roleAssigned: role

});

# 8. Master Fix Checklist — Do in This Order

Complete these in sequence. Each block takes roughly 30–60 minutes.

| # | Fix | File | Time Estimate |
| --- | --- | --- | --- |
| 1 | Fix curly quote syntax error | deploy.js line 51 | 5 minutes |
| 2 | Fix service vs serviceName variable | deploy.js line 82 | 5 minutes |
| 3 | Fix missing slack.js crash | index.js / routes/ | 10 minutes |
| 4 | Add webhook signature verification | routes/github.js | 20 minutes |
| 5 | Wire up Winston logger | All command files | 30 minutes |
| 6 | Expose /metrics endpoint | index.js | 10 minutes |
| 7 | Fix /audit Discord options | deploy-commands.js | 15 minutes |
| 8 | Add approval timeout | deploy.js / bot.js | 20 minutes |
| 9 | Merge duplicate getUserRole() | rbac.js + roles.js | 15 minutes |
| 10 | Rewrite ping.js cleanly | commands/ping.js | 15 minutes |
| 11 | Delete dead models | Deployment.js, Rbac.js | 5 minutes |
| 12 | Remove unused octokit dep | package.json | 2 minutes |
| 13 | Fix nested duplicate if in addservice | addservice.js | 5 minutes |
| 14 | Fix ci.yml to run real tests | .github/workflows/ci.yml | 20 minutes |
| 15 | Fix failing rollback test | rollback.test.js | 15 minutes |
| 16 | Add dashboard route | routes/dashboard.js | 5 minutes |
| 17 | Add meta to CommandAudit model | models/CommandAudit.js | 10 minutes |
| 18 | Add logCommand() to all commands | All command files | 30 minutes |

Total estimated time: ~3.5 hours of focused work. Fixes 1–3 alone make the bot bootable. Fixes 16–18 make the DB visible to your mentor.

# 9. What to Demo to Your Mentor After These Fixes

Once all 18 fixes are done, here is the exact demo flow to show your mentor:

| Step | What You Do | What Mentor Sees |
| --- | --- | --- |
| 1 | docker-compose up | Bot starts. No crashes. MongoDB connected. CI badge is green. |
| 2 | Show GitHub Actions tab | CI ran real tests — not 'simulated'. Coverage % displayed. |
| 3 | Run /addservice in Discord | Service registered. Logs show Winston JSON output. |
| 4 | Run /addrole @user developer | Role saved to MongoDB. |
| 5 | Run /deploy api staging v1.0 | GitHub Actions triggered. Status polling in Discord thread. Audit entry created. |
| 6 | Open localhost:3000/dashboard | Mentor sees ALL data — deployments, roles, services, command history — in a visual table. Auto-refreshes. |
| 7 | Open localhost:3000/metrics | Raw Prometheus output showing deployment counters. |
| 8 | Run /audit in Discord | Deployment history appears with correlation IDs, timestamps, who deployed what. |
| 9 | Explain the v2.0 roadmap | Show the v2.0 PRD. Mentor understands this is a planned 12-week improvement — not abandoned. |

# 10. What Stays Out of Scope — v2.0 Only

These items from the original PRD analysis are deliberately excluded from this fix plan. They are real improvements but require building new components, not fixing existing ones. They belong in your third-year implementation:

| Feature | Why Out of Scope Now | v2.0 Phase |
| --- | --- | --- |
| Slack Adapter | Requires full platform abstraction refactor | Phase 1 |
| HashiCorp Vault / AWS SSM | Requires new infrastructure setup | Phase 1 |
| N-of-M Approval Workflows | Needs new ApprovalRequest model + UI flow | Phase 2 |
| Multi-Repo RBAC | Needs RepoRegistry model + scoped permissions | Phase 2 |
| Fastify REST API | New service layer, JWT auth, OpenAPI spec | Phase 3 |
| Grafana Dashboard JSON | Needs extended metrics + Grafana setup | Phase 3 |
| E2E Tests (Playwright) | Needs full test infrastructure | Phase 3 |
| Test coverage ≥ 85% | Requires writing 24+ new test files | All phases |

# Summary

| Before These Fixes ✗ Bot crashes on startup (2 critical bugs) ✗ Express server crashes (missing route file) ✗ Winston logger defined but never used ✗ Prometheus endpoint never exposed ✗ CI runs zero real tests ✗ Database invisible — no way to show data | After These Fixes ✓ Bot boots and runs all 10 commands ✓ Express and bot.js both start cleanly ✓ Structured JSON logs in every command ✓ /metrics endpoint returns real Prometheus data ✓ CI runs real tests with coverage gate ✓ localhost:3000/dashboard shows all DB data live |
| --- | --- |